🇻🇳 FluentSaigon

Master Project Document

fluentsaigon.com  ·  A HelpMeGrow LLC Product

Last Updated: April 2026

CONFIDENTIAL — Bobby / HelpMeGrow LLC

# 1. Project Overview

FluentSaigon is a Vietnamese language learning website targeting English-speaking travelers, expats, and people with a connection to Vietnam. The site teaches street-level Vietnamese — how locals actually speak — not the formal textbook language taught by apps like Duolingo.

The business model is freemium: free access to beginner content, paid subscription to unlock intermediate/expert levels and additional features.

Mission Statement

Teach Vietnamese the way it's actually spoken in Saigon, Hanoi, and Hội An — with logic-first lessons, zero fluff, and enough vocabulary to have real conversations.

Current Status (April 2026)

- ✅ fluentsaigon.com live on Netlify Pro

- ✅ GitHub repo connected (BobbyinBoise/fluentsaigon) — auto-deploy working

- ✅ Netlify Identity (email auth + login/signup modal) working

- ✅ Stripe sandbox checkout wired up

- ✅ HelpMeGrow LLC formed in Idaho, EIN obtained

- ✅ Pricing page with FAQ built

- 🔨 Mercury business bank account (pending state approval)

- 🔨 Stripe bank account connection (waiting on Mercury)

- ⬜ Logout button missing from nav

- ⬜ Login flow final testing

- ⬜ Pro content gating (Intermediate/Expert unlock after subscription)

# 2. Technical Infrastructure

## 2.1 Hosting & Deployment

| Service | Role | Cost | Status |
| --- | --- | --- | --- |
| Netlify Pro | Website hosting + auto-deploy | $20/mo | ✅ Active |
| GitHub (BobbyinBoise) | Code repository + version control | Free | ✅ Active |
| Cloudflare R2 | Audio file storage (planned) | ~$0 | ⬜ Not set up |
| Stripe | Subscription payments | 2.9% + 30¢ | 🔨 Sandbox only |
| Mercury | Business bank account | Free | ⏳ Pending |

## 2.2 Authentication — Current & Planned

Current auth uses Netlify Identity (email/password only). This needs to be expanded before launch.

Recommended Login Options (Priority Order)

| Method | Why Include | Difficulty | Priority |
| --- | --- | --- | --- |
| Email + Password | Universal, already working | Done | ✅ Done |
| Google OAuth | Most users have Google — reduces friction significantly | Medium | 🔥 High |
| Facebook OAuth | Large audience overlap with travelers/expats | Medium | Medium |
| Magic Link (email) | No password needed — very low friction | Easy | High |
| Apple Sign-In | Required if you ever build an iOS app | Hard | Low (future) |

📝 Note: Best practice: offer Google + Email/Magic Link at launch. Facebook is optional but adds reach.

## 2.3 Device & Session Policy

| Policy | Recommendation | Reason |
| --- | --- | --- |
| Max devices per account | 3 simultaneous devices | Balances convenience vs. account sharing abuse |
| Stay logged in | Yes — persistent session (30 days) | Reduces friction for returning users |
| Session timeout | 30 days inactive = auto-logout | Security without annoyance |
| Multiple tabs | Allow freely | Normal web behavior |
| Logout button | Always visible in nav when logged in | Required — currently missing |

# 3. Freemium Content Model

## 3.1 Philosophy

Give enough free content that users get real value and trust the product. Lock enough that the upgrade feels obvious and worthwhile. The goal is: free users become paying users after 1-2 sessions when they hit the paywall naturally.

## 3.2 What's Free vs. Paid

| Content | Free (Freemium) | Pro Subscriber |
| --- | --- | --- |
| Beginner quiz level (all subjects) | ✅ Full access | ✅ Full access |
| Intermediate quiz level | ❌ Locked | ✅ Full access |
| Expert quiz level | ❌ Locked | ✅ Full access |
| Cheat sheets / reference guides | First 3 subjects only | ✅ All subjects |
| Audio pronunciation playback | ❌ Locked | ✅ Full access |
| Progress tracking & streaks | ❌ Locked | ✅ Full access |
| Downloadable PDFs / cheat sheets | ❌ Locked | ✅ Full access |
| Phrasebook / travel guide | Sample only | ✅ Full access |
| New subjects (when added) | Beginner only | ✅ All levels |

📝 Note: Rule of thumb: Free = enough to fall in love with the site. Paid = everything you need to actually get fluent.

## 3.3 Recommended Pricing Tiers

| Plan | Price | What's Included | Target Customer |
| --- | --- | --- | --- |
| Free | $0/mo | Beginner levels, 3 cheat sheets | Curious visitors, trial users |
| Pro Monthly | $9.99/mo | Everything — all levels, audio, downloads, progress | Committed learners |
| Pro Annual | $79/yr (~$6.60/mo) | Same as Pro Monthly, 34% savings | Serious learners, best value |
| Travel Prep (one-time) | $29 | 30-day focused course for Vietnam trips | Travelers heading to Vietnam soon |
| Lifetime | $149 (one-time) | Everything, forever, including future content | Superfans, long-term learners |

📝 Note: Travel Prep and Lifetime are upsell opportunities — don't lead with them, but offer them on the pricing page.

# 4. Content Plan

## 4.1 Subject Areas

Each subject has: Beginner / Intermediate / Expert quiz levels + a cheat sheet / reference guide page.

| # | Subject | Status | Free Level | Notes |
| --- | --- | --- | --- | --- |
| 1 | Numbers | ✅ Built | Beginner | Core subject — done |
| 2 | Dates & Times | ✅ Built | Beginner | Core subject — done |
| 3 | Days of the Week | ✅ Built | Beginner | Core subject — done |
| 4 | Months of the Year | ✅ Built | Beginner | Core subject — done |
| 5 | Telling Time | ✅ Built | Beginner | Core subject — done |
| 6 | Alphabet & Pronunciation | ⬜ Needed | Beginner | High priority — foundation skill |
| 7 | Common Phrases & Greetings | ⬜ Needed | Beginner | High priority — most searched topic |
| 8 | Colors | ⬜ Needed | Beginner | Easy to build |
| 9 | Food & Drink | ⬜ Needed | Beginner | High interest — travelers love this |
| 10 | Travel & Directions | ⬜ Needed | Beginner | High value for target audience |
| 11 | Numbers (Large/Currency) | ⬜ Needed | Beginner | Practical for shopping, taxis |
| 12 | Family & Relationships | ⬜ Needed | Beginner | Important for expats/romance |
| 13 | Shopping & Bargaining | ⬜ Needed | Beginner | Very practical for travelers |
| 14 | Emotions & Feelings | ⬜ Needed | Beginner | Useful for deeper learners |
| 15 | Work & Business | ⬜ Needed | Beginner | Targets expat professionals |

## 4.2 Audio Content Plan

Audio is a major differentiator. Target: every vocabulary word, phrase, and sentence has a native-quality audio pronunciation clip.

| Decision | Recommendation | Notes |
| --- | --- | --- |
| Voice generation tool | ElevenLabs (AI) | Best quality Vietnamese voice — ~$22/mo for Starter |
| File format | MP3 | Universal browser support |
| File storage | Cloudflare R2 | Free egress, near-zero cost for this volume |
| File naming | subject_word-en.mp3 (e.g. food_pho.mp3) | Consistent naming makes auto-linking easy |
| Playback trigger | Click-to-play button next to each word | Don't auto-play — user controls experience |
| Phase 1 scope | Common Phrases + Food & Drink (highest ROI subjects) | ~200-300 clips to start |

# 5. User Experience & Design

## 5.1 Sign-Up Flow (Recommended)

Goal: get the user signed up in under 60 seconds with minimal friction.

| Step | What Happens | Notes |
| --- | --- | --- |
| 1 | User clicks 'Start Free' or hits paywall | Both trigger signup modal |
| 2 | Modal shows: Google, Magic Link, or Email/Password | Google first — it's fastest |
| 3 | User signs up — no credit card required | Free tier, no friction |
| 4 | Welcome email sent automatically | Include 'here's what's free vs. Pro' explanation |
| 5 | User lands back on site, logged in | Show their name/plan in nav instantly |
| 6 | Progress saved from first session | Even if they signed up mid-quiz |

## 5.2 Navigation — Logged In vs. Logged Out

| Nav Element | Logged Out | Logged In (Free) | Logged In (Pro) |
| --- | --- | --- | --- |
| Home | ✅ Visible | ✅ Visible | ✅ Visible |
| Subjects | ✅ Visible | ✅ Visible | ✅ Visible |
| Pricing | ✅ Visible | ✅ Visible | Hidden or 'Manage Plan' |
| Sign In | ✅ Visible | ❌ Hidden | ❌ Hidden |
| Start Free CTA | ✅ Visible | ❌ Hidden | ❌ Hidden |
| User name + plan badge | ❌ Hidden | ✅ Visible (Free badge) | ✅ Visible (Pro badge ⭐) |
| Logout | ❌ Hidden | ✅ Visible | ✅ Visible |
| Account / Settings | ❌ Hidden | ✅ Visible | ✅ Visible |

## 5.3 Progress Tracking (Pro Feature)

- Quiz completion % per subject

- Streak counter (days in a row)

- Total words/phrases learned

- Weak areas highlighted (words missed 2+ times)

- Badge system for milestones (50 words, 100 words, etc.)

# 6. Monetization Strategy

## 6.1 Primary Revenue: Subscriptions

Stripe handles all subscription billing. Once Stripe is connected to Mercury, the flow is: user upgrades → Stripe charges card → Netlify function confirms payment → user role updated to 'pro' → Pro content unlocks.

## 6.2 Secondary Revenue Streams

| Stream | How It Works | Effort | Timeline |
| --- | --- | --- | --- |
| Amazon Associates | Link to Vietnamese learning books, travel gear | Low | Now (as soon as site has traffic) |
| Affiliate: language tools | Link to Pimsleur, iTalki, VPN for Vietnam | Low | Q3 2026 |
| Sponsored content | Vietnamese travel brands, tour companies | Medium | When you hit 1K+ monthly users |
| Digital downloads | Printable cheat sheets, phrasebook PDF | Low | Q3 2026 |
| YouTube channel | Language lessons, Vietnam travel content | High | Q4 2026 |
| Group lessons / coaching | Live Zoom sessions for advanced learners | Medium | 2027+ |

## 6.3 Revenue Targets

| Milestone | Subscribers | Monthly Revenue (est.) | Notes |
| --- | --- | --- | --- |
| Break-even | 10 Pro Monthly | ~$100/mo | Covers Netlify + ElevenLabs |
| Side income | 50 Pro Monthly | ~$500/mo | Real money flowing |
| Part-time income | 200 Pro Monthly | ~$2,000/mo | Goal for Year 1 |
| Full-time income | 600 Pro Monthly | ~$6,000/mo | Long-term target |
| Scale | 1,000+ mixed plans | $10,000+/mo | Includes annual + lifetime |

# 7. Marketing & Growth

## 7.1 Target Audience

| Segment | Who They Are | What They Need | Where to Find Them |
| --- | --- | --- | --- |
| Travelers | Planning a Vietnam trip in next 6 months | Survival phrases, food vocab, directions | Travel subreddits, Facebook travel groups, YouTube |
| Expats | Living/working in Vietnam | Daily life vocab, deeper fluency | Expat Facebook groups, LinkedIn |
| Romance | Dating/married to Vietnamese person | Family language, emotions, culture | Reddit r/vietnam, dating communities |
| Heritage learners | Vietnamese-American reconnecting with roots | Reading, formal + informal speech | Vietnamese-American communities |
| Language hobbyists | Learn languages for fun | Logic-first system, gamification | r/languagelearning, Duolingo forums |

## 7.2 Marketing Channels (Priority Order)

- 🔥 SEO — blog posts targeting 'learn Vietnamese phrases', 'Vietnamese for travelers' etc.

- 🔥 Reddit — r/vietnam, r/languagelearning, r/solotravel (provide value, not spam)

- ⬜ YouTube — short 'Vietnamese word of the day' or 'things Duolingo doesn't teach you' style videos

- ⬜ TikTok / Instagram Reels — same short-form content, huge reach for language learning

- ⬜ Pinterest — infographic cheat sheets drive consistent long-term traffic

- 💡 Email list — capture emails from free users, nurture toward Pro upgrade

- 💡 Partnership with Vietnam travel bloggers / YouTubers

## 7.3 SEO Priority Topics

- 'Vietnamese phrases for travelers'

- 'How to say [X] in Vietnamese'

- 'Vietnamese numbers explained'

- 'Is Duolingo good for Vietnamese?' (comparison content)

- 'Southern Vietnamese vs Northern Vietnamese differences'

- 'Vietnamese food vocabulary'

# 8. Full Build Checklist

## 8.1 Authentication & User Accounts

- ✅ Email/password login via Netlify Identity

- ✅ Sign up modal with 'Start Free' CTA

- ⬜ Google OAuth login

- ⬜ Magic link / passwordless email login

- ⬜ Facebook login

- ⬜ Logout button in nav

- ⬜ Account/settings page

- ⬜ Max device session enforcement (3 devices)

- ⬜ Welcome email on sign-up

- ⬜ Password reset flow

## 8.2 Subscriptions & Payments

- ✅ Stripe sandbox connected

- ✅ Pricing page with plans and FAQ

- 🔨 Stripe bank account connected (waiting on Mercury)

- ⬜ Stripe live mode enabled

- ⬜ Checkout flow working end-to-end in production

- ⬜ Webhook: Stripe payment → user role updated to 'pro'

- ⬜ Subscription management page (cancel, upgrade, billing)

- ⬜ Annual plan discount code support

- ⬜ Trial period: 7-day free trial for Pro

## 8.3 Content & Quizzes

- ✅ Numbers — all 3 levels

- ✅ Dates & Times — all 3 levels

- ✅ Days/Months/Telling Time — all 3 levels

- ⬜ Alphabet & Pronunciation subject

- ⬜ Common Phrases & Greetings subject

- ⬜ Food & Drink subject

- ⬜ Travel & Directions subject

- ⬜ Colors, Shopping, Family, Emotions, Business subjects

- ⬜ All cheat sheet / reference guide pages

- ⬜ Freemium gating: only Beginner free, Intermediate/Expert = Pro

## 8.4 Audio

- ⬜ ElevenLabs account + Vietnamese voice selected

- ⬜ Cloudflare R2 bucket set up

- ⬜ Audio generated for Common Phrases subject (Phase 1)

- ⬜ Audio generated for Food & Drink subject (Phase 1)

- ⬜ Audio playback button on all vocab items

- ⬜ Audio gated as Pro feature

## 8.5 Progress Tracking

- ⬜ User dashboard / account page

- ⬜ Quiz completion tracking per subject

- ⬜ Streak counter

- ⬜ Total words learned counter

- ⬜ Weak words / review queue

- ⬜ Badge milestones

## 8.6 Site Polish & SEO

- ⬜ Blog section (for SEO articles)

- ⬜ Meta tags / Open Graph on all pages

- ⬜ Sitemap.xml

- ⬜ robots.txt

- ⬜ Google Analytics or Plausible

- ⬜ Google Search Console set up

- ⬜ Page speed optimization

- ⬜ Mobile responsiveness audit

- ⬜ Privacy Policy and Terms pages reviewed by real attorney

## 8.7 Business / Legal

- ✅ HelpMeGrow LLC filed in Idaho

- ✅ EIN obtained (42-1912845)

- ✅ Netlify Pro subscription

- 🔨 Mercury bank account

- ⬜ Stripe live mode + bank connected

- ⬜ Amazon Associates account

- ⬜ Annual LLC report (due each year in Idaho)

- ⬜ Business email (e.g. hello@fluentsaigon.com)

- ⬜ Trademark 'FluentSaigon' (optional but worth considering)

# 9. Immediate Next Steps (Do These First)

These are the actions needed before FluentSaigon can accept real paying customers.

| Priority | Task | Blocker? | Owner |
| --- | --- | --- | --- |
| 1 | Connect Stripe to Mercury (once approved) | YES — can't accept payments without it | Bobby |
| 2 | Add logout button to nav | YES — users can't log out | Build together |
| 3 | Test full login/logout flow | YES — must work before launch | Build together |
| 4 | Wire Pro content gating to Stripe subscription status | YES — paywall must actually work | Build together |
| 5 | Enable Stripe live mode | YES — sandbox doesn't charge real money | Bobby + Build together |
| 6 | Google OAuth login option | No — but big UX improvement | Build together |
| 7 | Common Phrases & Greetings subject (content + quiz) | No — but highest demand subject | Build together |
| 8 | Set up Google Analytics | No — but need data from day 1 | Build together |

# 10. Reference & Credentials

📝 Note: Do not share this document publicly. Contains business details.

| Item | Value |
| --- | --- |
| Website | https://fluentsaigon.com |
| GitHub Repo | github.com/BobbyinBoise/fluentsaigon |
| Netlify Team | HelpMeGrow |
| LLC Name | HelpMeGrow LLC (Idaho) |
| EIN | 42-1912845 |
| Stripe Mode | Sandbox (not live yet) |
| Bank | Mercury (pending approval) |